# CS 250 Agile Team Charter

## SNHU Travel

| ## Item | ## Response |
| --- | --- |
| Business Case/Vision (value to attain) | To establish a comprehensive online platform for SNHU Travel that offers a seamless and engaging experience for booking domestic and international travel. The platform will enable customers to easily plan and book flights, accommodation, car rentals, and activities, leveraging cutting-edge technology to provide personalized recommendations and competitive pricing. Our vision is to become the preferred travel booking solution for SNHU students, faculty, staff, alumni, and the broader community, enhancing their travel experiences. |
| Mission Statement (result to accomplish) | Our mission is to empower individuals to explore the world by providing a user-friendly, reliable, and innovative travel booking system. We commit to delivering exceptional value, simplifying the complexities of travel planning, and ensuring customer satisfaction through continuous improvement and responsive support, thereby making travel accessible and enjoyable for everyone. |
| Project Team (team members and roles) | Scrum Master: Matthew Wood - Facilitates Scrum events, removes impediments, coaches the team, and ensures adherence to Scrum principles. Product Owner: SNHU - Represents stakeholders, defines and prioritizes product backlog items, and ensures the team builds the right product to maximize value. Development Team Members: - [Name/Role 1, e.g., Lead Software Engineer] - Responsible for overall system architecture and critical component development. - [Name/Role 2, e.g., UI/UX Designer] - Focuses on user interface design, user experience, and accessibility. - [Name/Role 3, e.g., Backend Developer] - Specializes in server-side logic, database management, and API development. - [Name/Role 4, e.g., Quality Assurance Tester] - Ensures product quality through comprehensive testing and bug reporting. ¦ |
| Success Criteria | Start date: July 22, 2024 Expected completion date: December 20, 2024 Final deliverable: Fully functional SNHU Travel Booking System (Minimum Viable Product - MVP) deployed and accessible to initial users. Key project objectives: - Develop a user-friendly flight search and booking feature. - Implement secure accommodation search and reservation functionality. - Integrate a reliable payment gateway for all transactions. - Provide a personalized user dashboard for managing bookings and preferences. - Achieve a minimum user satisfaction score of 85% in initial feedback surveys. |
| Key Project Risks | Technical Complexity: Integrating various third-party APIs (airlines, hotels, car rentals) might present unforeseen technical challenges and compatibility issues. - Scope Creep: Uncontrolled expansion of features beyond the initial MVP, leading to delays and resource drain. - Resource Availability: Potential for team members to be pulled onto other projects or experience unexpected absences, impacting progress. - Security Concerns: Protecting user data and financial information is critical; a security breach could severely damage trust and reputation. - Market Competition: Fierce competition in the online travel booking industry requires continuous innovation and differentiation. ¦ |
| Rules of Behavior (values and principles) | Respectful Collaboration: We will treat all team members and stakeholders with respect, valuing diverse perspectives and ideas. - Open Communication: We commit to transparent and honest communication, sharing progress, challenges, and concerns openly and promptly. - Accountability: Each team member is responsible for their commitments and contributions to the Sprint Goal. - Continuous Improvement: We will actively seek opportunities to learn, adapt, and improve our processes and product through regular feedback and retrospectives. - Focus on Value: We will prioritize work that delivers the highest value to SNHU Travel and its users, constantly aligning our efforts with the project vision |
| Communication Guidelines (scrum events and rules) | Daily Scrum: - Frequency: Daily, Monday through Friday. - Time: 9:00 AM CST. - Duration: 15 minutes, time-boxed. - Focus: Each team member answers: 1) What did I do yesterday that helped the Development Team meet the Sprint Goal? 2) What will I do today to help the Development Team meet the Sprint Goal? 3) Do I see any impediment that prevents me or the Development Team from meeting the Sprint Goal? - Rule: Discussions about solutions or detailed problem-solving will be held after the Daily Scrum. Sprint Planning: - Frequency: Beginning of each Sprint. - Purpose: To define the Sprint Goal and select Product Backlog items for the Sprint. Sprint Review: - Frequency: End of each Sprint. - Purpose: To inspect the Increment and adapt the Product Backlog if needed, based on feedback from stakeholders. Sprint Retrospective: - Frequency: After the Sprint Review and before the next Sprint Planning. - Purpose: To inspect how the last Sprint went regarding individuals, interactions, processes, and tools, and to identify improvements. Asynchronous Communication: - Primary Channel: [e.g., Microsoft Teams, Slack] for urgent messages and quick questions. - Documentation: [e.g., Jira, Confluence, Trello] for tracking tasks, decisions, and knowledge sharing. - Email: For formal communications or detailed discussions not suitable for chat. |