CS-250 Journal 1

Matthew Wood

As the Scrum Master for the SNHU Travel project, my goal is to guide the team smoothly through the Scrum process, making sure we all work together effectively and keep improving.

Running Our Scrum Events

Sprint Planning: At the start of each sprint, I'd help the team and the Product Owner decide what we'll work on. We'll pick the most important tasks from our to-do list, figure out how to get them done, and set a clear goal for the sprint. I'll make sure everyone understands what needs to be done and that we're not biting off more than we can chew.

Daily Scrums: Every day, we'd have a quick 15-minute meeting. The team will share what they did yesterday, what they plan for today, and any problems they're running into. My job is to keep us on track and jump in to help solve those problems right after the meeting.

Backlog Refinement: This isn't a one-time thing; it's ongoing. The team and Product Owner will regularly review upcoming tasks, make sure they're clear, and estimate how much effort they'll take. I'll make sure these discussions happen often so our task list is always ready for the next sprint.

Sprint Review: At the end of each sprint, we'll show what we've completed to our stakeholders (anyone interested in the project). The team will demonstrate the working features, and we'll gather feedback. I'll make sure this is a friendly discussion where everyone can share their thoughts.

Sprint Retrospective: After the review, we'll have a meeting to talk about how the sprint went. What worked well? What could we do better? We'll pick one or two things to improve for the next sprint. I'll create a safe space for open discussion and make sure we commit to real changes.

Why Each Event Matters

- Sprint Planning: Helps us all agree on what to build and ensures we're all on the same page.

- Daily Scrums: Keeps the team updated daily and helps us quickly find and fix problems.

- Backlog Refinement: Makes sure our task list is clear and ready for future work.

- Sprint Review: Gets us feedback from others so we know if we're building the right thing.

- Sprint Retrospective: Helps us constantly get better at how we work together.

The Big Picture Benefit

Overall, this Scrum process will help the SNHU Travel team be flexible and consistently deliver valuable parts of the product. We can quickly adjust to changes, learn as we go, and always be building something useful for our users. It makes the team more open, collaborative, and in charge of their own work, leading to better results (Kniberg, 2015).

Making Sure We Hit Our Goals

To ensure each event is successful, I'll:

- Explain the "Why": I'll make sure everyone understands the purpose of each meeting so they can participate fully.

- Guide the Meetings: I'll keep us focused, on time, and make sure everyone gets a chance to speak.

- Encourage Openness: I'll create an environment where team members feel comfortable sharing challenges and feedback.

- Support Team Decisions: Instead of telling them what to do, I'll help the team figure out solutions and make their own choices.

- Follow Up: For any improvements we decide on, I'll make sure we actually work on them in the next sprint.

- Protect the Team: I'll shield the team from outside distractions during our Scrum meetings.

By doing these things, I'm confident the SNHU Travel team will thrive using Scrum, continuously improving and delivering a great product.

References

Kniberg, H. (2015). Scrum and XP from the trenches. Crisp AB.

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.